SAIT – School for Advanced Digital Technology

INTP302 – Emerging Trends

Final Project Proposal

July 27, 2026

Instructor: Mehdi Shokrani

Project Title: Voice Maintenance Intake Station

Team Members: Zaara Ahmad, Diego Galvis Tapasco, Anshpreet Singh, and Aryan Saini

Executive Summary

- The problem: Reporting broken equipment or facility issues around campus is a hassle. People usually must type out long emails or fill out messy web forms, and maintenance teams waste time trying to figure out where the problem is and what equipment is broken

- The solution: We are building a Voice Maintenance intake station using Raspberry Pi. Instead of typing, a user simply speaks into a microphone connected to the Pi to report a problem. The audio is sent to Azure where speech-to-text turns it into words. An AI Intake Agent automatically reads the text, figures out the equipment and location, checks if anything important is missing, and routes a structured ticket for human review and approval.

Industry Problem and Users

- Real problem: Maintenance gets flooded with vague reports. And technicians often must make extra trips just to identify the exact equipment model or location

- Experiences: Building occupants who want a fast, friction-free way to report problems, and maintenance supervisors who need clean data to send to the right technician

- Why Important Now: Voice-driven AI workflows drastically reduce administrative delays and speed up repair times for critical building equipment.

Proposed Solution

Main User Journey: You walk up to the station, press a button to record your voice issue through a mic, and the Raspberry Pi sends the audio/text to Azure. The AI agent processes it, extracts the equipment and location, and posts a clan ticket to our live web dashboard for a manager to review

Core Features:

- USB Audio Recording Station: A raspberry Pi with a USB microphone and push-button to record voice reports.

- Speech-to-text Conversion: Azure AI services convert the spoken audio file into clean text.

- AI Intake Agent: Automatically parses the text to pull out the exact equipment name, room/location, and description

- Missing Data Workflow: If the user forgot to mention where the issue is, the workflow catches it and flags the ticket.

- Live Web Dashboard: A next.js portal where managers view, approve, and track all voice-submitted work orders.

Cloud-native architecture

Data Flow:

Raspberry Pi + USB Mic à Azure Container Apps (API) àAzure Speech Services à AI Intake Agent Workflow à Azure SQL Database à Web Dashboard

AI agent design

- Agent Name & Role: Intake Agent – Listens to/reads the converted speech text to extract facility equipment, locations, and issue summaries.

- Inputs: Transcribed text from the user’s voice recording.

- Tools & Knowledge: A knowledge base list of valid campus building rooms, equipment serial numbers, and asset categories.

Output Format:

{

"equipment": "Projector Model-X",

"location": "Science Building Room 402",

"issue_summary": "Making a loud buzzing noise and overheating.",

"missing_information": false,

"requires_human_review": true

}

Workflow Design

- Record & Upload: The user speaks into the mic; the Raspberry Pi records the audio and uploads it to the Azure API.

- Speech-to-text: Azure AI Speech converts the audio clip into text.

- Agent Extraction: The Intake Agent parses the text to extract equipment,location, and details

- Validation Check: The workflow checks if key details (like location) are missing. If the data is missing it considers it incomplete.

- Human Review: the ticket is pushed to the manager’s dashboard queue for final sign-off.

- Save & Log: Once approved, the work order is saved to the Azure database and logged.

Data and IoT Plan

- Data Stored: Ticket ID, timestamp, transcribed text, extracted equipment name, location, and approval status.

- Raspberry Pi & Hardware: Uses a raspberry Pi 4 Model B, a standard USB microphone, a push button, and status LEDs from the ABRA kit.

- If Wi-Fi dies: the Raspberry Pi will temporarily save the audio file or log locally on the SD card and retry uploading it once the network reconnects.

Security and responsible AI

- Secrets: All connection strings and Azure keys are stored securely using cloud environment settings, never hardcoded into GitHub.

- Privacy: Voice clips are processed for text extraction and transiently handled without storing private personal voice profiles.

Implementation plan

- Week 1: Set up Azure SQL, App Service, and test basic USB microphone recording scripts on the Raspberry Pi.

- Week 2: Integrate Azure Speech-to-Text and connect to the Microsoft Foundry Intake Agent workflow.

- Week 3: Build the Next.js dashboard, test end-to-end voice-to-ticket flows, and polish documentation.

- August 19: Emergex Presentation day

Individual contribution

Resources and budget

- Hardware: Raspberry Pi 4 (from ABRA kit) + newly added USB microphone ($13–$25 budget), push button, and LEDs.

- Cloud: Using student Azure credits / free tiers.

- 3D Printing: None needed (we can mount the mic/button easily on a tabletop setup).

Risks and fallback plan

- Microphone or Audio Glitch during Presentation: Fallback: Have a pre-recorded audio file option built into the Python script to simulate a voice upload instantly if live recording acts up.

- Wi-Fi Drops: Fallback: Local audio caching and retry logic built into the Pi script.

Public demonstration plan

The Pitch (3–5 mins):

- Explain how tedious it is to type out maintenance tickets on mobile phones or computers.

- Walk up to the Raspberry Pi and speak about a maintenance issue live into the USB mic.

- Show Azure turning the speech into text and the AI Intake Agent parsing out the equipment and room.

- Show the clean work order pop up instantly on the live website dashboard for manager approval.

References

Microsoft Learn documentation for Azure AI Speech and App Services

INTP302 class materials